## Slide 1: WFMOS Design Study ICDs & System Engineering
Peter Gray/Satoshi Miyazaki
25th Jan 2006
Version 1
WFMOS Design Study Kick-off Meeting, Hilo

## Slide 2: COMMON SYSTEM ENGINEERING
Adopt a formal system engineering approach during this phase will assign the coordination and management of the design study and allow a smooth transition in later design and build phase.
Chose and appropriate level of system engineering “rigor” which best matches the needs of the conceptual design phase ie. allows enough flexibility and freedom but allows some level of project controls and management.
Both design study teams have proposed following a system engineering based approach during the design study. We (Subaru/Gemini) propose to do the same. Why not coordinate these efforts as much as possible and adopt many shared standards and procedures?
Should be able to do this without compromising the proprietary aspects of the competitive teams. Sharing standardized approaches, not details.
Some examples of a common system engineering approach:
  Standardize naming conventions as much as possible for major sub-systems.
  Define a common coordinate system for telescope orientations.
  Adopt one agreed product tree describing Subaru telescope and WFMOS sub-systems.
  Utilize product tree numbering system for documents and ICDs.

## Slide 3: NAMING CONVENTIONS & COORDINATE SYSTEM
Working with Subaru engineering staff to define a naming convention for Subaru telescope systems and locations, ones most commonly used by Subaru staff and Mitsubishi. Will avoid confusion and misunderstandings. Define in document and schematic.
Investigating if a standard coordinate system exists for Subaru, if so adopt this. If not, define one and release as a document.

## Slide 4: PRODUCT TREE
Developing a four level product tree for Subaru/WFMOS.
Structured to be able to include all of Subaru telescope and instruments but initially is specifically for WFMOS project.
Will include both options of WFMOS design study teams with a common structure at top levels, which can be expanded to use differently at detailed level.

## Slide 5: ICDs
Propose to use Gemini “standard” template for ICD ie each interface document attempts to describe a standard set of mechanical, electrical and other interfaces.
Remembering the distinction between interface documents and functional requirements.
Divide up into sufficient distinct and seperable interfaces to provide clear easy to find information and manageable flexibility of change control.
Advantage of separating ICDs. Easier “defineable” ones and those which are under development and may evolve eg. Software interfaces.
List of all ICDs needed to fully specify WFMOS-Subaru system is extensive. Need to identify higher priority ones needed as soon as possible, those with less urgency and those which are the internal responsibility of the design study system engineering.
WFMOS/AAO team has provided a list of “Critical WFMOS Interfaces”. Needs to be discussed also with WFMOS/Caltech team and a final prioritized list derived.
Using the FMOS ICD (which needs to be developed) as a starting point for WFMOS ICDs. Many specifications are similar.

## Slide 6: STANDARDISED DOCUMENTATION NUMBERING
Propose to use the product tree as a standardized numbering system for ICDs and other Subaru/Gemini documents.
Desirable if design study teams could adopt the same document numbering system to allow easy tracking and organization of final documentation set.
Provides for smooth transition into final design and build phase.
Proposed document/drawing number:
WFMOS-xx.xx.xx.xx-nnn-vv-abc
  where xx.xx.xx.xx is product tree number for system/category, nnn is incremental number, vv is version number, abc is document type ie DOC, DWG, SPE, etc (tbd list)
Proposed ICD number:
WFMOS-xx.xx.xx.xx-yy.yy.yy.yy-vv-ICD
  where xx.xx.xx.xx is product tree number for system with lower PT number, yy.yy.yy.yy is product tree number for system with higher PT number , vv is version number

## Slide 7: FUNCTIONAL REQUIREMENTS & SPECIFICATIONS
Distinguish ICDs from documents describing functional requirements and specifications. ICDs are really for describing just the interfaces.
To prepare for design study work a number of additional documents will need to be prepared, these could include:
  System Engineering Definitions (describing document/ICD system, naming and coordinate conventions, etc)
  WFMOS Subaru Product Tree.
  Subaru Telescope Operating Environmental Specifications
  Subaru Telescope Optical Data and Major Dimensions
  Optical Design Description and Specifications of WFMOS Corrector (Option1)
  Software Development Guidelines??
  Gemini Science Archive Description
  More????

## Slide 8: CURRENT STATE OF SUBARU DOCUMENTATION
(based on my preliminary understanding from conversations with Satoshi and Yoshi)
Much of Subaru technical information is contained in one large binder (in Japanese) which several Subaru Hawaii staff have copies of.
There is a large archive of Mitsubishi technical information which is currently being organised by a group in Japan.
There are available in Hawaii a reasonably complete set of Mitsubishi telescope drawings. These are available for use by Subaru staff, but might require special arrangements to be distributed outside of Subaru.
There are no ICDs as such. During telescope design and construction Mitsubishi used documents, drawings and information exchange to mange the interfaces.
Instrument builders for Subaru are provided with a standardised set of information and drawings, then interface issues are handled by frequent meetings and information exchange.

## Slide 9: PROCESSES, TIMESCALES & SCHEDULE
Start immediately to draft a core set of essential ICDs and specification documents. These could be distributed in the next few weeks as draft, later to be revised and issued as approved ICDs.
As information is refined and/or requirements become clearer, the documents and ICDs may be revised and reissued. Before being issued, revisions can be discussed with both design study teams to obtain feedback as to technical issues or possible substantial changes of scope that might arise from them.
Our planned timescale/schedule for these core documentation set:
  End Feb: draft versions of main ICDs and major documents distributed.
  End Apr: approved versions of core documents issued. Draft versions of remainder of documentation and ICD set.
  End June: complete approved engineering package of documents and ICDs necessary for design study work is issued.

## Slide 10: xxx
xxx